- Fix Creatosphere comments/messages

The current comment/message system is not working correctly.

Build/fix:

Comment input field submits correctly

Comment saves to database

Comments reload after submit

User can comment on other users’ internal Creatosphere status posts

Show readable errors if submit fails

Refresh comments without needing full page reload

Check:

Database write for comments

Comment fetch query

Post ID linkage

User ID linkage

Permissions rules

Real-time UI refresh after comment submit

Important: If any current comment feature is trying to comment on another person’s Facebook personal status through our app, remove that expectation. Keep comments for internal Creatosphere posts unless using a supported Facebook Pages flow. Meta documents comment support for Page posts via the Pages API. �

Facebook Developers +1

- Fix Google connection properly

The current Google connection still fails.

Check and fix:

Correct Google Cloud project

Correct OAuth client ID

OAuth branding/consent screen configured

Authorized redirect URI matches the app callback URL exactly

Login endpoint / callback route is active

Token/credential returned from Google is being processed correctly

Show readable error state in UI

Important: The Google login URI / redirect URI must exactly match the authorized redirect URI configured in Google Cloud. Google’s docs require exact matching. �

Google for Developers +3

Priority order

Fix first

Google connect

Internal comments on Creatosphere statuses

Facebook direct share

Anything else

Because without Google auth working, the account layer stays unstable.

Clean bottom line

You do not have one vague problem. You have two separate concrete problems:

Problem 1

Comments/messages are not properly wired in your app

—or you’re expecting unsupported Facebook-personal-status commenting behavior.

Problem 2

Google OAuth is misconfigured, most likely at the redirect/client setup level. Google requires exact redirect URI matching and proper OAuth client setup. �

Google for Developers +3